**CS 398: Daily Standup**

Team #: 104 Date: February 11th 2022

Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| --- | --- | --- | --- |
| Ajay Sharma | Started to setup SQLite for the Note File | Continue setting up SQLite for the models and test to make sure data is being entered into the Database | Working with team members to know what information to store in the Database |
| Johnny Leung | Setup the Note and Folder models and begun planning data types / structure for the database | Continue aligning primary keys/foreign keys from the models to the database | Working together with teammates to decide on best structure |
| Yolanda Yu | Sketch out prototypes layouts | Finished UI for Folder and Notes page | NA |
| Lucas Harvey | Planning abstract base class for RecyclerView | RecyclerView for both notes and folder | N/A |

Discussion

Is there anything else we should capture from this meeting?