**CS 398: Daily Standup**

Team #: 104 Date: February 16th 2022

Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| --- | --- | --- | --- |
| Ajay Sharma | Started manual saving | manual saving | discuss with the group if manual saving in necessary |
| Johnny Leung | made file manager into a singleton | merge singleton into main branch | discuss with lucas and yolanda about singleton and note editing |
| Yolanda Yu | Action menus | troubleshoot bugs, enable/disable buttons available due to user intent | na |
| Lucas Harvey | Linked folder creation dialog content back to fragment | Link folders and notes in recyclerview to FileManager objects + dynamic updating of views | N/A |

Discussion

Is there anything else we should capture from this meeting?