**CS 398: Daily Standup**

Team #: 104 Date: March 9th 2022

Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| --- | --- | --- | --- |
| Ajay Sharma | Remade the DB and tested the business logic works in the service layer. Set up test endpoints. | Working with Lucas to figure out the dirty bit. | making sure the contract between the service and the local app is as expected. |
| Johnny Leung | Created springboot endpoints, finished search/sort functions in FileManager | Working with Yolanda to implement search/sort into UI | N/A |
| Yolanda Yu | Recover and permanent delete for recently deleted | link database to search/sort UI | N/A |
| Lucas Harvey | Connecting methods in DataSynchronizer to endpoints and testing request success/failure | Figuring out dirty flag and handling offline deletion | N/A |

Discussion

Is there anything else we should capture from this meeting?k